Agile Document

Phase 1: Data Foundations & Validation (Pydantic)

• 13 Nov – 14 Nov: Initial research and implementation of Pydantic Base Models to define structured data schemas for call transcripts and agent prompts [Project Statement].

• 17 Nov – 19 Nov: Refining Pydantic models to handle customer sentiment data and validation for real-time JSON payloads.

• 20 Nov – 21 Nov: Establishing the base classes for objection-handling techniques and product recommendation objects [Project Statement, Outcomes].

Phase 2: LLM Orchestration (LangChain)

• 24 Nov – 26 Nov: Integrating LangChain to orchestrate calls between the system and LLMs like OpenAI GPT and Meta LLaMA [Project Statement].

• 27 Nov – 28 Nov: Developing LangChain "chains" for Emotion Detection, allowing the system to identify customer states in real-time.

• 01 Dec – 03 Dec: Implementing prompt templates for Suggested Responses and empathy cues based on live conversation flow.

Phase 3: Knowledge Retrieval (RAG)

• 04 Dec – 05 Dec: Initial setup of Retrieval-Augmented Generation (RAG) to pull context-based question prompts from internal sales playbooks [Project Statement].

• 08 Dec – 10 Dec: Connecting the RAG pipeline to buyer profiles and historical data to generate personalised product recommendations [Outcomes].

• 11 Dec – 12 Dec: Integrating Google Sheets as a dynamic data source for the RAG system to support real-time conversation strategies [Project Statement].s

Phase 4: Backend & API Development (FastAPI)

• 15 Dec – 17 Dec: Building the core FastAPI application to manage high-speed, asynchronous requests for the real-time assistant [Project Statement].

• 18 Dec – 19 Dec: Developing FastAPI endpoints for the Analytics Dashboard to track engagement and resolution metrics.

Phase 5: Voice Processing (OpenAI Whisper)

• 22 Dec – 24 Dec: Implementation of OpenAI Whisper for Automatic Speech Recognition (ASR) to ensure high-accuracy, real-time speech-to-text conversion.

• 25 Dec – 26 Dec: Optimising Whisper for multilingual support, ensuring the assistant can break language barriers during live calls.

• 29 Dec – 31 Dec: Integrating Whisper's output into the NLP and ML model pipeline for Escalation Prediction.

Phase 6: Persistence & Final Integration (Database & Dates)

• 01 Jan – 02 Jan: Designing the Database schema to store dated call logs, post-call insights, and sentiment trends for continuous improvement

• 05 Jan – 06 Jan: Finalising the CRM Integration layer to ensure all real-time insights are logged against specific customer IDs and timestamps.

• 07 Jan – 08 Jan: Final system stress test: verifying the Speech Analysis flow from voice input to final agent insights .